Smart Home Energy Monitoring

and Management System

Complete Project Reference Document

| Project Type | Graduation Project |
| --- | --- |
| Team Size | 6 Members |
| Timeline | 1 Month |
| Version | 2.0 |
| Date | April 2026 |

CONFIDENTIAL — INTERNAL USE ONLY

# 1. Introduction

## 1.1 Project Overview

The Smart Home Energy Monitoring and Management System (SHEMMS) is a software platform that connects to smart plugs installed between home appliances and wall outlets. The system collects real-time electrical power data, processes it, and delivers monitoring, analytics, and control features to users.

| Layer | Description |
| --- | --- |
| Hardware Layer | Smart plugs with one ESP32 master controller managing multiple slave microcontrollers. Provided by the team — outside software scope. |
| Software Layer | Full system covered by this document: plug simulator, backend services, databases, and web application. |

## 1.2 Project Goals

| # | Goal |
| --- | --- |
| 1 | Collect real-time power consumption data from home appliances via smart plugs. |
| 2 | Provide a dashboard to monitor all appliances at a glance. |
| 3 | Deliver analytics including consumption trends, cost estimation, and anomaly detection. |
| 4 | Allow users to remotely control and schedule their appliances. |
| 5 | Alert users when abnormal or high power usage is detected. |
| 6 | Protect user and sensor data using Homomorphic Encryption. |

## 1.3 Project Scope

| Item | In Scope | Out of Scope |
| --- | --- | --- |
| Hardware design & assembly |  | ✗ |
| Plug simulator (Python) | ✓ |  |
| MQTT broker setup (local) | ✓ |  |
| Node.js backend API | ✓ |  |
| Python analytics & AI service | ✓ |  |
| PostgreSQL database | ✓ |  |
| InfluxDB time-series database | ✓ |  |
| MongoDB historical/ML database | ✓ |  |
| Homomorphic Encryption (TenSEAL) | ✓ |  |
| Web application (primary) | ✓ |  |
| Mobile application (bonus) | If time allows |  |
| Cloud hosting |  | ✗ |
| User authentication | ✓ |  |

# 2. System Architecture

## 2.1 High-Level Architecture

| Layer | Component | Technology | Responsibility |
| --- | --- | --- | --- |
| Simulation | Plug Simulator | Python | Simulate smart plug hardware; publish raw power data over MQTT |
| Messaging | MQTT Broker | Mosquitto (local) | Route messages between simulator/hardware and backend |
| Backend — Core | Main API Server | Node.js | REST API, auth, scheduling, device control, MQTT subscription, metric derivation |
| Backend — Intelligence | Analytics Service | Python / Flask | Data processing, analytics, AI-based anomaly detection, reporting |
| Storage — Real-Time | Sensor Database | InfluxDB | Live time-series power readings (last 24–48 hrs), dashboard feed |
| Storage — Historical / ML | ML Database | MongoDB | Historical processed data, ML feature sets, analytics inputs/outputs |
| Storage — Relational | Main Database | PostgreSQL | Users, appliances, schedules, settings, alert results |
| Frontend | Web Application | Next.js | Primary user interface |
| Frontend (Bonus) | Mobile Application | Cross-platform | Mobile interface if time allows |

## 2.2 Full Architecture Diagram

┌─────────────────────────────────────────────────────────────────────┐ │ HARDWARE / SIMULATION │ │ [Smart Plug Nodes] ──► [ESP32 Gateway] ──► [Plug Simulator] │ └──────────────────────────────────┬──────────────────────────────────┘ │ MQTT publish ▼ ┌─────────────────────────────────────────────────────────────────────┐ │ MOSQUITTO MQTT BROKER │ │ topic: home/gateway/data │ └────────┬──────────────────────────────────────────────┬────────────┘ │ subscribe │ control cmd ▼ │ ┌────────────────────────┐ │ │ NODE.JS BACKEND API │ ◄────────────────────────────┘ │ (Express, port 3001) │ │ • Metric derivation │ │ • Auth (JWT) │ │ • REST API │ │ • WebSocket (Socket.io│ │ • Scheduler (cron) │ │ • Alert engine │ │ • HE encrypt/decrypt │ └──┬──────┬──────┬───────┘ │ │ │ │ │ └──────────────────────────────────┐ │ │ ▼ │ │ ┌─────────────────────┐ │ │ │ PYTHON ANALYTICS │ │ │ │ (Flask, port 5000) │ │ │ │ • Aggregations │ │ │ │ • ML / Anomaly │ │ │ │ • Cost reports │ │ │ │ • HE computation │ │ │ └──┬──────────────────┘ │ │ │ ▼ ▼ ▼ ┌──────┐ ┌──────────┐ ┌──────────────────────────────────┐ │INFLUX│ │POSTGRESQL│ │ MONGODB │ │ DB │ │ │◄─results─────│ Historical data + ML features │ │Live │ │Users │ │ ETL feed from InfluxDB │ │reads │ │Appliances│ └──────────────────────────────────┘ │ │ │Schedules │ │ETL──►│ │Alerts │ └──────┘ └──────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────────────┐ │ NEXT.JS FRONTEND (port 3000) │ │ HTTP REST ◄──► Backend:3001 WebSocket ◄──► Backend:3001 │ └─────────────────────────────────────────────────────────────────────┘

## 2.3 Data Flow

| Step | Description |
| --- | --- |
| 1 | Plug Simulator reads a CSV row, constructs a JSON payload with power readings (W) per node, publishes to MQTT topic home/gateway/data every second. |
| 2 | Node.js backend subscribes to MQTT, receives raw payload, derives current (A), voltage (V), energy (kWh), and cost (EGP). |
| 3 | Derived readings are encrypted via TenSEAL (HE) and written to InfluxDB tagged by appliance and user. |
| 4 | ETL job periodically moves aged/aggregated data from InfluxDB into MongoDB for ML use. |
| 5 | Python analytics service reads from MongoDB, runs ML algorithms, and writes result summaries to PostgreSQL. |
| 6 | Web application fetches data from Node.js REST API; dashboard receives live readings via WebSocket every second. |
| 7 | User control/scheduling actions are sent to Node.js, which publishes MQTT commands back to the plug. |

Design Rule: The plug simulator has exactly one responsibility — read power data and publish raw JSON over MQTT. All processing, derivation, storage, and analytics are handled by the backend system exclusively.

# 3. System Pipelines

## 3.1 Data Ingestion Pipeline

Plug Simulator (CSV row → JSON payload) │ │ MQTT home/gateway/data ▼ Mosquitto Broker │ │ Subscribe ▼ Node.js Backend ├─ Parse payload ├─ Derive: I = W/220 ¦ V = 220 ¦ kWh = W×Δt/3,600,000 ¦ Cost = kWh × tariff ├─ Encrypt readings (TenSEAL HE) └─ Write to InfluxDB [appliance_readings measurement]

## 3.2 Analytics & ML Pipeline

InfluxDB (real-time, last 24-48 hrs) │ │ Periodic ETL Job (hourly / daily via Node.js cron) │ — aggregates + moves aged data ▼ MongoDB (historical processed data, ML feature sets) │ │ Python Analytics Service reads ▼ ML / Analytics Processing ├─ Daily / Weekly / Monthly aggregations ├─ Peak usage hours ├─ Anomaly detection (scikit-learn) ├─ Cost estimation & bill projection └─ HE operations (computation on encrypted data) │ │ Write results ▼ PostgreSQL (anomaly flags, cost reports, alert records) │ │ Node.js Backend exposes via REST API ▼ Frontend (analytics pages, charts, anomaly flags)

## 3.3 Control Pipeline

User action in Frontend (on/off toggle, schedule trigger) │ │ HTTP POST /api/appliances/:id/control ▼ Node.js Backend ├─ Validate JWT ├─ Resolve appliance → node_key → gateway_id └─ Publish MQTT command │ │ MQTT home/gateway/{gateway_id}/control/{node_key} ▼ Mosquitto Broker │ ▼ ESP32 Gateway → Smart Plug Node (turns on / off) │ │ Next MQTT data publish confirms new power state ▼ Frontend updates live status (via WebSocket)

# 4. Homomorphic Encryption (HE)

## 4.1 Overview

Homomorphic Encryption allows computations to be performed directly on encrypted data without decrypting it first. This means the analytics service can process energy readings and user data while they remain encrypted throughout the pipeline, protecting both sensor data and personal information.

| Property | Value |
| --- | --- |
| Library | TenSEAL (Python) — built on Microsoft SEAL |
| Scheme | CKKS (supports floating-point arithmetic — ideal for power readings) |
| Integration Layer | Python Analytics Service |
| Encryption Point | Node.js backend immediately after metric derivation |
| Decryption Point | Only at final output delivery to authenticated user |

## 4.2 What Gets Encrypted

| Data | Storage Location | Protection |
| --- | --- | --- |
| Sensor readings: power_W, energy_kWh, cost | InfluxDB + MongoDB | Encrypted at write, HE ops in analytics |
| User tariff rate | PostgreSQL | Encrypted at rest |
| User personal info (name, email) | PostgreSQL | Hashed / encrypted at rest |
| ML feature sets | MongoDB | Stored encrypted, analytics runs HE ops |

## 4.3 HE Data Flow

Node.js Backend ├─ Derive metrics (plain) ├─ TenSEAL: encrypt(power_W, energy_kWh, cost) → ciphertext └─ Write ciphertext to InfluxDB / MongoDB Python Analytics Service ├─ Read ciphertext from MongoDB ├─ HE operations: sum, average, comparison — WITHOUT decrypting └─ Write encrypted results to PostgreSQL Node.js Backend (response to authenticated user) ├─ Fetch encrypted result ├─ Decrypt using user's private context └─ Return plaintext to frontend

## 4.4 TenSEAL Integration Example

import tenseal as ts # Setup context (done once at service startup) context = ts.context(ts.SCHEME_TYPE.CKKS, poly_modulus_degree=8192, coeff_mod_bit_sizes=[60, 40, 40, 60]) context.generate_galois_keys() context.global_scale = 2**40 # Encrypt a reading vector readings = [12.5, 0.0, 8.3] # power_W per node enc_readings = ts.ckks_vector(context, readings) # HE operation — compute sum without decrypting enc_total = enc_readings.sum() # Decrypt only at output stage total = enc_total.decrypt()[0]

Security Rule: Private keys and TenSEAL contexts are never stored in the database. They are held in memory by the backend service and rotated per session. Context serialization to disk must be encrypted.

# 5. Plug Simulator

## 5.1 Specifications

| Property | Value |
| --- | --- |
| Language | Python |
| Dataset Source | smart_plug_test_data.csv |
| MQTT Broker | localhost:1883 |
| MQTT Topic | home/gateway/data |
| Gateway ID | ESP32_Main_Hub |
| Publish Rate | 1 message per second |
| Loop Behavior | Loops back to start when dataset ends |
| QoS Level | 0 (fire and forget) |
| Timestamp Format | UTC ISO 8601 |

## 5.2 Simulated Nodes

| Node Name | Maps To | Dataset Column |
| --- | --- | --- |
| kitchen_node | Kitchen appliance | Sub_metering_1 |
| laundry_node | Laundry appliance | Sub_metering_2 |
| climate_node | Climate control appliance | Sub_metering_3 |

## 5.3 MQTT Payload Structure

{ "gateway_id": "ESP32_Main_Hub", "status": "ONLINE", "timestamp": "2026-04-06T10:00:00+00:00", "nodes": { "kitchen_node": { "power_W": 12.5, "status": "active" }, "laundry_node": { "power_W": 0.0, "status": "idle" }, "climate_node": { "power_W": 8.3, "status": "active" } } }

## 5.4 Node Status Logic

| Condition | Status |
| --- | --- |
| power_W > 0 | active |
| power_W == 0 | idle |

# 6. Backend Services

## 6.1 Node.js — Main API Service

Responsibility

Subscribe to MQTT broker and receive raw power payloads.

Derive Voltage (220V), Current (W/220), Energy (kWh), Cost (kWh × tariff).

Encrypt derived data using TenSEAL before writing to InfluxDB.

Run periodic ETL job — move aggregated/aged data from InfluxDB to MongoDB.

Expose RESTful API and WebSocket server for the web application.

Handle user authentication and JWT session management.

Manage appliance records, schedules, and device mappings in PostgreSQL.

Publish on/off control commands via MQTT.

Trigger and manage alerts.

## 6.2 Python — Analytics & Intelligence Service

Responsibility

Read historical processed data and ML feature sets from MongoDB.

Compute daily, weekly, monthly consumption aggregations per appliance.

Detect anomalies using scikit-learn ML models.

Generate cost reports and monthly bill projections.

Perform HE operations on encrypted data via TenSEAL without decrypting.

Write result summaries to PostgreSQL. Expose results via internal REST API on port 5000.

## 6.3 Metric Derivation Rules

| Metric | Formula | Assumption |
| --- | --- | --- |
| Voltage (V) | 220 (constant) | Egypt standard voltage |
| Current (A) | Power (W) / 220 | Ohm's law at constant voltage |
| Energy (kWh) | Power (W) × Δt (s) / 3,600,000 | Accumulated each second |
| Cost (EGP) | Energy (kWh) × Tariff Rate | Tariff configurable per user |

# 7. Data Layer

## 7.1 Database Strategy

| Database | Type | Role |
| --- | --- | --- |
| InfluxDB | Time-Series | Real-time sensor readings — last 24–48 hrs, live dashboard feed. Fast writes, never used for ML. |
| MongoDB | Document (NoSQL) | Historical processed data, ML feature sets, analytics inputs/outputs. Handles frequent reads from the analytics service. |
| PostgreSQL | Relational (SQL) | Users, appliances, schedules, settings. Stores only analytics result summaries and alert records. |

Data Flow Rule: InfluxDB handles speed. MongoDB handles ML. PostgreSQL handles structure. They never overlap.

## 7.2 PostgreSQL Schema

### users

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Unique user identifier |
| name | VARCHAR | Full name (encrypted at rest) |
| email | VARCHAR (unique) | Login email (encrypted at rest) |
| password_hash | VARCHAR | Bcrypt hashed password |
| tariff_rate | DECIMAL | Electricity cost per kWh (EGP) — encrypted |
| created_at | TIMESTAMP | Account creation date |

### appliances

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Unique appliance identifier |
| user_id | UUID (FK → users) | Owner of the appliance |
| name | VARCHAR | User-defined name |
| node_key | VARCHAR | Internal mapping to MQTT node |
| gateway_id | VARCHAR | ESP32 gateway this node belongs to |
| is_active | BOOLEAN | Whether the appliance is currently enabled |
| created_at | TIMESTAMP | Date added |

### schedules

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Unique schedule identifier |
| appliance_id | UUID (FK → appliances) | Target appliance |
| action | ENUM (on/off) | Action to perform |
| cron_expression | VARCHAR | Schedule timing in cron format |
| is_enabled | BOOLEAN | Whether schedule is active |
| created_at | TIMESTAMP | Date created |

### alerts

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Unique alert identifier |
| user_id | UUID (FK → users) | User who owns this alert |
| appliance_id | UUID (FK → appliances) | Appliance that triggered it |
| type | VARCHAR | high_usage / anomaly / left_on / offline |
| message | TEXT | Alert description |
| is_read | BOOLEAN | Whether user has seen the alert |
| triggered_at | TIMESTAMP | When alert was generated |

## 7.3 InfluxDB Measurement Schema

### Measurement: appliance_readings

| Field / Tag | Kind | Example |
| --- | --- | --- |
| user_id | Tag | uuid-1234 |
| appliance_id | Tag | uuid-5678 |
| gateway_id | Tag | ESP32_Main_Hub |
| node_key | Tag | kitchen_node |
| power_W | Field (float, encrypted) | ciphertext blob |
| current_A | Field (float, encrypted) | ciphertext blob |
| voltage_V | Field (float) | 220.0 |
| energy_kWh | Field (float, encrypted) | ciphertext blob |
| status | Field (string) | active / idle |
| time | Timestamp | 2026-04-06T10:00:00Z |

## 7.4 MongoDB Collection Schema

### Collection: appliance_history

{ "_id": ObjectId, "user_id": "uuid-1234", "appliance_id": "uuid-5678", "period": "2026-04-06", "aggregation_type": "daily", "total_energy_kWh_enc": "<ciphertext>", "avg_power_W_enc": "<ciphertext>", "total_cost_enc": "<ciphertext>", "peak_hour": 14, "ml_features": { "usage_variance": 0.34, "on_off_cycles": 12 }, "created_at": ISODate("2026-04-07T00:00:00Z") }

# 8. System Features

| Feature | Details |
| --- | --- |
| Authentication | Registration, login, JWT tokens, bcrypt hashed passwords, protected routes. |
| Dashboard | Live appliance status, summary cards (power, energy, cost), quick control, recent alerts. |
| Real-Time Monitoring | Live W, A, V, kWh per appliance. Charts update every second via WebSocket. |
| Analytics | Daily/weekly/monthly charts, comparison, peak hours, anomaly flags, cost breakdown. |
| Cost Estimation | User-configured tariff rate. Real-time and historical cost per appliance. Monthly bill projection. |
| Scheduling | Cron-based on/off schedules. Enable/disable without deleting. Upcoming schedule view. |
| Remote Control | On/off toggle per appliance. Command sent via MQTT. Real-time status confirmation. |
| Alerts | High usage / anomaly / device left on / offline. Unread/read state per alert. |

## 8.1 Alert Trigger Conditions

| Alert Type | Trigger Condition |
| --- | --- |
| High Usage | Power consumption exceeds user-defined threshold |
| Anomaly Detected | ML model flags abnormal usage pattern |
| Device Left On | Appliance active for longer than expected duration |
| Offline | No data received from a node for more than N seconds |

# 9. MQTT Communication

## 9.1 Broker

| Property | Value |
| --- | --- |
| Broker Software | Mosquitto |
| Host | localhost |
| Port | 1883 |
| Deployment | Local server (Docker container) |
| Authentication | None (local network) |

## 9.2 Topic Structure

| Topic | Direction | Publisher | Subscriber | Purpose |
| --- | --- | --- | --- | --- |
| home/gateway/data | Uplink | Simulator / ESP32 | Node.js | Raw sensor data |
| home/gateway/{gateway_id}/control/{node_key} | Downlink | Node.js | ESP32 / Plug | On/off commands |

## 9.3 Control Command Payload

{ "command": "turn_off", "appliance_id": "uuid-5678", "issued_by": "user-uuid", "timestamp": "2026-04-06T10:05:00Z" }

# 10. Service Communication Map

| From | To | Protocol | Port | Purpose |
| --- | --- | --- | --- | --- |
| Simulator | Mosquitto | MQTT | 1883 | Publish raw power data |
| Backend | Mosquitto | MQTT | 1883 | Subscribe to data + publish control |
| Backend | PostgreSQL | TCP | 5432 | Users, appliances, schedules, alerts |
| Backend | InfluxDB | HTTP | 8086 | Write encrypted sensor readings |
| Backend | MongoDB | TCP | 27017 | ETL — write historical/aggregated data |
| Backend | Analytics | HTTP (REST) | 5000 | Request analytics results |
| Analytics | MongoDB | TCP | 27017 | Read historical data for ML |
| Analytics | PostgreSQL | TCP | 5432 | Write analytics result summaries |
| Frontend | Backend | HTTP (REST) | 3001 | All API calls |
| Frontend | Backend | WebSocket | 3001 | Real-time live data stream |

## 10.1 API Port Reference

| Service | Port | Base URL |
| --- | --- | --- |
| Frontend (Next.js) | 3000 | http://localhost:3000 |
| Backend (Express) | 3001 | http://localhost:3001/api |
| Analytics (Flask) | 5000 | http://localhost:5000 |
| InfluxDB | 8086 | http://localhost:8086 |
| MongoDB | 27017 | mongodb://localhost:27017 |
| PostgreSQL | 5432 | localhost:5432 |
| Mosquitto (MQTT) | 1883 | mqtt://localhost:1883 |

# 11. GitHub Repository Architecture

## 11.1 Folder Structure

Graduation-Project/ ├── simulator/ # Python plug simulator │ ├── simulator.py │ ├── smart_plug_test_data.csv │ ├── requirements.txt │ └── Dockerfile ├── backend/ # Node.js + Express main API │ ├── src/ │ │ ├── config/ # DB, MQTT, environment config │ │ ├── controllers/ # Route handler logic │ │ ├── middleware/ # Auth, error handling │ │ ├── models/ # PostgreSQL models │ │ ├── routes/ # API route definitions │ │ ├── services/ # MQTT, InfluxDB, scheduling, ETL, HE │ │ └── app.js │ ├── package.json │ ├── .env.example │ └── Dockerfile ├── analytics/ # Flask analytics & AI service │ ├── app/ │ │ ├── routes/ │ │ ├── services/ # Analytics, anomaly, HE operations │ │ └── main.py │ ├── requirements.txt │ ├── .env.example │ └── Dockerfile ├── frontend/ # Next.js web application │ ├── src/ │ │ ├── app/ │ │ ├── components/ │ │ ├── hooks/ │ │ ├── lib/ │ │ └── types/ │ ├── package.json │ ├── .env.example │ └── Dockerfile ├── docs/ ├── docker-compose.yml ├── docker-compose.dev.yml ├── .gitignore └── README.md

## 11.2 Folder Rules

| Rule | Detail |
| --- | --- |
| One folder per service | simulator, backend, analytics, frontend — each with its own Dockerfile |
| No cross-service imports | Services communicate only via HTTP or MQTT — never share code |
| Each service owns its dependencies | Separate requirements.txt / package.json per service |
| .env files never committed | Only .env.example files are committed |
| docs/ is read-only for developers | Only the lead modifies documentation |

# 12. Git Branching & Workflow

## 12.1 Branch Types

| Branch | Purpose | Who Pushes | Direct Push |
| --- | --- | --- | --- |
| main | Stable, demo-ready code only | Lead (after PR review) | Never |
| dev | Active integration branch | Lead (after PR review) | Never |
| feature/feature-name | One branch per feature | Any team member | Yes |
| fix/bug-name | One branch per bug fix | Any team member | Yes |

## 12.2 Branch Flow

feature/xxx ──► dev ──► main 1. git checkout dev && git pull origin dev 2. git checkout -b feature/your-feature 3. git add . && git commit -m 'feat: description' 4. git push origin feature/your-feature 5. Open PR: feature/xxx → dev 6. Lead reviews and merges into dev 7. At stable milestones: Lead opens PR dev → main

## 12.3 Branch Naming Convention

| Type | Format | Example |
| --- | --- | --- |
| Feature | feature/short-description | feature/auth-system |
| Bug Fix | fix/short-description | fix/mqtt-reconnect |
| Database | feature/db-description | feature/influx-schema |
| Frontend | feature/ui-description | feature/dashboard-ui |
| Analytics | feature/analytics-description | feature/anomaly-detection |

## 12.4 Commit Message Convention

type: short description (max 72 characters) Types: feat — new feature fix — bug fix docs — documentation changes style — formatting, no logic changes refactor — code restructure, no feature change test — adding or fixing tests chore — config, tooling, dependencies Examples: feat: add JWT authentication middleware fix: resolve MQTT reconnection loop feat: implement ETL job for InfluxDB to MongoDB chore: add TenSEAL to analytics requirements

## 12.5 Pull Request Rules

Rule

Every PR must have a clear title describing what it does.

PRs must target dev, never main directly.

Lead reviews every PR before merging.

No PR is merged if it breaks existing functionality.

PRs to main happen only at end-of-phase milestones.

# 13. Docker Architecture

## 13.1 Containers Overview

| Container | Image / Built From | Purpose | Port |
| --- | --- | --- | --- |
| mosquitto | eclipse-mosquitto | MQTT broker | 1883 |
| postgres | postgres:15 | PostgreSQL relational database | 5432 |
| influxdb | influxdb:2.7 | InfluxDB time-series (real-time) | 8086 |
| mongodb | mongo:7 | MongoDB — historical data + ML | 27017 |
| backend | backend/Dockerfile | Node.js + Express API server | 3001 |
| analytics | analytics/Dockerfile | Flask analytics & AI service | 5000 |
| simulator | simulator/Dockerfile | Python plug data simulator | N/A |
| frontend | frontend/Dockerfile | Next.js web application | 3000 |

## 13.2 Startup Order

| Step | Service | Waits For |
| --- | --- | --- |
| 1 | mosquitto | Nothing — starts first |
| 2 | postgres | Nothing — starts first |
| 3 | influxdb | Nothing — starts first |
| 4 | mongodb | Nothing — starts first |
| 5 | backend | mosquitto, postgres, influxdb, mongodb |
| 6 | analytics | influxdb, mongodb, postgres |
| 7 | simulator | mosquitto, backend |
| 8 | frontend | backend |

## 13.3 Common Commands

| Command | Purpose |
| --- | --- |
| docker-compose up --build | Start all services and rebuild images |
| docker-compose up | Start stack (no rebuild) |
| docker-compose up -d | Start in background (detached) |
| docker-compose down | Stop all services |
| docker-compose down -v | Stop all services and delete all data |
| docker-compose logs -f backend | Stream backend logs live |
| docker-compose restart backend | Restart a single service |
| docker-compose up --build backend | Rebuild a single service |

# 14. Environment Variables

Security Rule: Never commit .env files to GitHub. Only .env.example files are committed. If a secret is accidentally committed, rotate it immediately.

## 14.1 Backend (.env)

PORT=3001 NODE_ENV=development JWT_SECRET=your_jwt_secret_key_here JWT_EXPIRES_IN=7d POSTGRES_HOST=postgres POSTGRES_PORT=5432 POSTGRES_DB=shemms POSTGRES_USER=your_postgres_user POSTGRES_PASSWORD=your_postgres_password INFLUX_URL=http://influxdb:8086 INFLUX_TOKEN=your_influxdb_token INFLUX_ORG=shemms INFLUX_BUCKET=appliance_readings MONGO_URI=mongodb://mongodb:27017/shemms MQTT_BROKER_URL=mqtt://mosquitto:1883 MQTT_CLIENT_ID=backend_server ANALYTICS_SERVICE_URL=http://analytics:5000 DEFAULT_VOLTAGE=220 HE_CONTEXT_PATH=/run/secrets/tenseal_context

## 14.2 Analytics (.env)

FLASK_PORT=5000 FLASK_ENV=development INFLUX_URL=http://influxdb:8086 INFLUX_TOKEN=your_influxdb_token INFLUX_ORG=shemms INFLUX_BUCKET=appliance_readings MONGO_URI=mongodb://mongodb:27017/shemms POSTGRES_HOST=postgres POSTGRES_PORT=5432 POSTGRES_DB=shemms POSTGRES_USER=your_postgres_user POSTGRES_PASSWORD=your_postgres_password

## 14.3 Frontend (.env)

NEXT_PUBLIC_API_URL=http://localhost:3001/api NEXT_PUBLIC_SOCKET_URL=http://localhost:3001

## 14.4 Simulator (.env)

MQTT_BROKER=mosquitto MQTT_PORT=1883 GATEWAY_ID=ESP32_Main_Hub DATASET_FILE=smart_plug_test_data.csv

# 15. Build Pipeline

Golden Rule: Build vertically, not horizontally. Finish one full slice end-to-end before moving to the next.

## Phase 1 — Foundation & Infrastructure  |  Week 1

Goal: All services running and connected. No features — infrastructure only.

What Gets Built

GitHub repository structure — all folders in place

Docker Compose — all 8 containers defined (incl. MongoDB)

Mosquitto MQTT broker running

PostgreSQL running — all tables created via migration scripts

InfluxDB running — bucket and organization configured

MongoDB running — collections initialized

Simulator running — publishing to MQTT every second

Backend skeleton — connects to MQTT, PostgreSQL, InfluxDB, MongoDB

Analytics skeleton — Flask app starts, no logic

Frontend skeleton — Next.js starts, blank page

Phase 1 Exit Condition: docker-compose up starts all 8 containers without errors. Simulator broadcasts data. Backend receives it. All databases accept connections.

## Phase 2 — Core Backend  |  Week 2

Goal: Full data flow from simulator to all databases. Full REST API live and authenticated.

What Gets Built

MQTT subscription handler — receives raw payload, identifies nodes

Metric derivation — derives current, voltage, energy, cost

TenSEAL HE encryption — encrypts derived readings before storage

InfluxDB writer — stores encrypted readings tagged by appliance and user

ETL job — aggregates and moves aged data from InfluxDB to MongoDB

User authentication — register, login, JWT issuance and verification

Appliance management API — CRUD appliances with node mapping

Remote control API — sends on/off MQTT commands

Scheduling engine — cron-based MQTT command scheduler

Alert engine — high usage, device-left-on, offline alerts

WebSocket server — emits live readings to frontend clients every second

### API Endpoints — Phase 2

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/auth/register | Register new user |
| POST | /api/auth/login | Login and receive JWT |
| GET | /api/appliances | Get all appliances for user |
| POST | /api/appliances | Register a new appliance |
| PUT | /api/appliances/:id | Update appliance details |
| DELETE | /api/appliances/:id | Remove an appliance |
| POST | /api/appliances/:id/control | Send on/off command |
| GET | /api/appliances/:id/readings | Get live readings |
| GET | /api/schedules | Get all schedules |
| POST | /api/schedules | Create a schedule |
| PUT | /api/schedules/:id | Update a schedule |
| DELETE | /api/schedules/:id | Delete a schedule |
| GET | /api/alerts | Get all alerts for user |
| PUT | /api/alerts/:id/read | Mark alert as read |
| GET | /api/users/settings | Get user settings |
| PUT | /api/users/settings | Update user settings |

Phase 2 Exit Condition: All endpoints tested in Postman. Live readings in InfluxDB (encrypted). Data flowing to MongoDB via ETL. Alerts generated. Schedules fire correctly.

## Phase 3 — Frontend & User Interface  |  Week 3

Goal: Full web application connected to backend. Complete user flow working end-to-end.

| Route | Page | Key Features |
| --- | --- | --- |
| /login | Login Page | Email + password, JWT storage |
| /register | Register Page | Name, email, password form |
| /dashboard | Main Dashboard | All appliances, summary cards, live status, alerts |
| /appliances/:id | Appliance Detail | Live readings, historical charts, control button |
| /schedules | Schedules Page | Schedule list, create/edit/delete, enable/disable |
| /alerts | Alerts Page | All alerts, read/unread status |
| /settings | Settings Page | Tariff rate, account info |

Phase 3 Exit Condition: User can complete full onboarding, see live data, control an appliance, create a schedule, and view alerts — all through the web app.

## Phase 4 — Intelligence, Analytics & Polish  |  Week 4

Goal: Analytics service fully operational. Anomaly detection running. System tested and demo-ready.

What Gets Built

Analytics service — daily, weekly, monthly aggregations from MongoDB

Peak usage hours identification

Cost reports per appliance per period

Anomaly detection — ML model (scikit-learn) flags unusual patterns

Monthly bill estimation — projects full month from current trends

HE computation on encrypted data in analytics pipeline

Analytics API endpoints exposed to backend

Analytics UI — charts, cost breakdown, anomaly flags in frontend

Full end-to-end testing — all features tested together

Bug fixing and performance review (2-second dashboard update requirement)

Mobile app (bonus) — if time allows

### Analytics Endpoints — Phase 4

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/analytics/:applianceId/daily | Daily consumption for appliance |
| GET | /api/analytics/:applianceId/weekly | Weekly consumption breakdown |
| GET | /api/analytics/:applianceId/monthly | Monthly consumption and cost |
| GET | /api/analytics/:applianceId/peak-hours | Peak usage hours |
| GET | /api/analytics/total/cost | Total cost across all appliances |
| GET | /api/analytics/anomalies | List of detected anomalies |
| GET | /api/analytics/bill-estimate | Projected monthly bill |

Phase 4 Exit Condition: All features working end-to-end. Anomaly detection running. Analytics visible in frontend. System stable and demo-ready.

# 16. Task Checklist

## Phase 1 — Foundation & Infrastructure

- ☐  GitHub repo folder structure created (simulator, backend, analytics, frontend, docs)

- ☐  README.md and .gitignore configured

- ☐  docker-compose.yml — all 8 services defined with volumes and depends_on

- ☐  Mosquitto broker running on port 1883

- ☐  PostgreSQL — database created, all tables migrated

- ☐  InfluxDB — bucket and org configured, API token generated

- ☐  MongoDB — running on port 27017, collections initialized

- ☐  Simulator — connects and publishes valid JSON every second

- ☐  Backend skeleton — connects to MQTT, PostgreSQL, InfluxDB, MongoDB

- ☐  Analytics skeleton — Flask app starts without errors

- ☐  Frontend skeleton — Next.js starts on port 3000

- ☐  All 8 containers start with docker-compose up

## Phase 2 — Core Backend

- ☐  MQTT subscription handler parses home/gateway/data

- ☐  Metric derivation: I, V, kWh, cost computed correctly

- ☐  TenSEAL HE context initialized — readings encrypted before storage

- ☐  Encrypted readings written to InfluxDB tagged by appliance and user

- ☐  ETL cron job moves aggregated data from InfluxDB to MongoDB

- ☐  POST /api/auth/register — hashed password, user created

- ☐  POST /api/auth/login — JWT returned

- ☐  JWT middleware protects all routes

- ☐  Appliance CRUD API complete

- ☐  Remote control publishes correct MQTT payload

- ☐  Scheduling engine fires MQTT commands on cron schedule

- ☐  Alert engine: high usage, device-left-on, offline alerts

- ☐  WebSocket emits live readings every second

- ☐  All endpoints tested in Postman

## Phase 3 — Frontend & UI

- ☐  Register and login pages with validation

- ☐  JWT stored securely, protected routes redirect unauthenticated users

- ☐  Dashboard — live appliance status, summary cards, quick control, recent alerts

- ☐  WebSocket client connects and updates dashboard every second

- ☐  Appliance detail page — live readings and charts

- ☐  Remote control UI — on/off toggle with real-time status confirmation

- ☐  Schedules page — create, enable/disable, delete

- ☐  Alerts page — read/unread status

- ☐  Settings page — tariff rate configuration

- ☐  Full onboarding flow tested end-to-end

## Phase 4 — Intelligence, Analytics & Polish

- ☐  Analytics service reads from MongoDB

- ☐  Daily, weekly, monthly aggregations computed

- ☐  Peak usage hours identified

- ☐  ML anomaly detection model configured and running

- ☐  Anomaly alerts written to PostgreSQL

- ☐  Cost per appliance per period calculated

- ☐  Monthly bill projection generated

- ☐  HE operations running on encrypted data in analytics pipeline

- ☐  Analytics frontend pages — charts, cost breakdown, anomaly flags

- ☐  Full end-to-end test — all features together

- ☐  Dashboard 2-second update requirement verified

- ☐  Bug fixes applied

- ☐  Documentation updated to reflect final implementation

- ☐  Bonus: Mobile app started (if time allows)

# 17. Local Development Setup (Windows)

## 17.1 Prerequisites

| Tool | Version | Notes |
| --- | --- | --- |
| Git | Latest | git-scm.com — use default options |
| Docker Desktop | Latest | docker.com — must enable WSL2 backend |
| VS Code | Latest | code.visualstudio.com |
| Node.js | 20 LTS | nodejs.org — only if running backend without Docker |
| Python | 3.11+ | python.org — only if running simulator without Docker |

## 17.2 First-Time Setup

# Clone repository git clone https://github.com/YOUR_USERNAME/Graduation-Project.git cd Graduation-Project # Copy .env.example files copy backend\.env.example backend\.env copy analytics\.env.example analytics\.env copy frontend\.env.example frontend\.env copy simulator\.env.example simulator\.env # Fill in .env values (passwords, tokens, etc.) # Start full stack docker-compose up --build # Access: # Frontend: http://localhost:3000 # Backend: http://localhost:3001/api # InfluxDB: http://localhost:8086 # MongoDB: mongodb://localhost:27017

## 17.3 Daily Development Workflow

git checkout dev && git pull origin dev git checkout -b feature/your-feature-name docker-compose up # Make changes — hot reload enabled for frontend and backend git add . git commit -m 'feat: description' git push origin feature/your-feature-name # Open Pull Request on GitHub: feature/xxx → dev

# 18. Technology Stack

| Service | Core Technologies | Key Libraries |
| --- | --- | --- |
| Simulator | Python 3.11 | paho-mqtt, pandas |
| Backend | Node.js 20, Express.js | mqtt.js, pg, influx, mongoose, jsonwebtoken, bcrypt, node-cron, socket.io |
| Analytics | Python 3.11, Flask | tenseal, influxdb-client, pymongo, pandas, numpy, scikit-learn, scipy |
| Frontend | Next.js 14, React | axios, socket.io-client, recharts, tailwindcss |
| Broker | Mosquitto | N/A |
| DB — Real-Time | InfluxDB 2.7 | N/A |
| DB — Historical/ML | MongoDB 7 | N/A |
| DB — Relational | PostgreSQL 15 | N/A |
| Encryption | TenSEAL (CKKS scheme) | Microsoft SEAL backend |
| Process Manager | PM2 (Node.js) | Auto-restart and monitoring |

# 19. Non-Functional Requirements

| Requirement | Detail |
| --- | --- |
| Performance | Dashboard must update within 2 seconds of a new MQTT message. |
| Reliability | System must handle MQTT reconnection automatically if broker restarts. |
| Scalability | Schema and API support multiple users and multiple gateways. |
| Security | All API endpoints protected by JWT. Passwords hashed with bcrypt. Sensitive readings encrypted with TenSEAL HE. |
| Data Retention | InfluxDB: 24–48 hrs (real-time only). MongoDB: full history for ML. PostgreSQL: structured records. |
| Local Deployment | Entire stack runs locally. No cloud dependency. |
| Availability | All services auto-restart on failure via PM2 (Node.js) and Docker restart policies. |

# 20. Glossary

| Term | Definition |
| --- | --- |
| Smart Plug | A device placed between a home appliance and wall outlet that measures power and responds to on/off commands. |
| Node | A single smart plug slave unit managed by the ESP32 master gateway. |
| Gateway | The ESP32 master controller that manages all slave nodes and communicates with the backend. |
| Appliance | A home device (e.g. washing machine, AC) as seen and managed by the user in the application. |
| MQTT | Message Queuing Telemetry Transport — lightweight publish/subscribe protocol for IoT. |
| InfluxDB | Time-series database for real-time sensor readings (live dashboard only). |
| MongoDB | Document database storing historical processed data and ML feature sets. |
| ETL | Extract, Transform, Load — the periodic job that moves aggregated data from InfluxDB to MongoDB. |
| kWh | Kilowatt-hour — standard unit of electrical energy consumption. |
| Tariff Rate | Electricity cost per kWh charged by the utility provider. |
| Anomaly | An unusual consumption pattern detected by the ML analytics service. |
| QoS | Quality of Service — MQTT delivery guarantee. QoS 0 = fire and forget. |
| Homomorphic Encryption (HE) | Encryption scheme allowing computation on encrypted data without decrypting it. |
| TenSEAL | Python library for HE operations built on Microsoft SEAL, using the CKKS scheme for floating-point data. |
| CKKS | Cheon-Kim-Kim-Song scheme — HE scheme supporting approximate arithmetic on real numbers. |
| JWT | JSON Web Token — stateless authentication token issued on login and validated on each API request. |

Smart Home Energy Monitoring and Management System  |  Complete Reference v2.0  |  April 2026

CONFIDENTIAL — INTERNAL USE ONLY